Empowering Learners to Build Production - Ready 
AI Agents

Transformative GenAI for DEs

Capstone Project : Data Quality Engine

Problem Statement & Milestones

# Data Quality Engine

The Data Quality Engine is a multi-agent system that leverages LLM-powered agents to automatically evaluate, detect, and report on data quality issues across multiple data sources. The application aims to ensure trustworthy, accurate, and reliable data by providing automated profiling, analysis, and reporting through a multi-agent orchestration framework.

# Objectives

- Identify and report data quality issues (null values, inconsistencies, accuracy gaps, timeliness, and relevance).

- Support natural language to SQL query translation for non-technical users.

- Automate profiling and analysis across multiple connected data sources.

- Generate comprehensive and user-friendly HTML reports summarizing findings.

- Ensure scalability and adaptability to enterprise-scale datasets.

# Tech Stack

- Frameworks / Orchestration: Autogen, LangChain

- Backend: Python (FastAPI / Flask)

- Frontend: Streamlit

- Database Connectors: SQLAlchemy, PyODBC, JDBC for heterogeneous sources

- Data Backends : Snowflake (Warehouse)

- Data Processing: PySpark / Pandas

- LLM Models: OpenAI GPT-4 / Llama-2 / Hugging Face models

- Visualization & Reporting: Plotly, Jinja2 (for HTML reports)

- CI/CD: GitHub Actions

- Deployment: Docker, Azure/AWS/GCP

# Milestones

| Week | Days | Description |
| --- | --- | --- |
| Week 1: Project Initialization & Setup | Day 1-2 | Define scope and collect requirements. |
|  | Day 3-5 | Set up version control, project management, and connector stubs. Connect to required data sources |
|  | Day 6-7 | Implement natural language → SQL agent prototype. |
| Week 2: Data Quality Agent Development | Day 8-10 | Implement profiling (null detection, schema validation, uniqueness checks). |
|  | Day 11-14 | Extend checks for timeliness, consistency, and accuracy. |
| Week 3: Reporting Agent & Integration | Day 15-17 | Build an HTML report generator with visualizations. |
|  | Day 18-21 | Integrate Query, Quality, and Report Agents using Autogen/LangChain for orchestration. Build a front end UI for the Data Quality Engine |
| Week 4: Testing & Deployment | Day 22-24 | Perform integration testing across multiple databases. |
|  | Day 25-27 | Conduct user testing and feedback iteration. |
|  | Day 28 | Containerize with Docker and deploy on chosen cloud. |

# Deliverables

- Functional multi-agent data quality system.

- Backend APIs for query execution, profiling, and reporting.

- Natural language query → SQL translation agent.

- Automated HTML data quality reports with metrics and charts.

- Comprehensive documentation and user guides.

- Cloud-deployed solution accessible to users.

Submission Checklist

- Git Repository Link.

- Configuration Samples (story JSON/YAML, framework config).

- Demo Video (5–10 min): E2E walkthrough from story → code → tests → PR → (optional) deploy.

- Deployed Endpoint/Notebook Link (if applicable).

# Grading Rubric and Evaluation Criteria

| Category | Weight | Criteria |
| --- | --- | --- |
| Functionality | 30% | Coverage of data quality checks (15%) |
|  |  | Accuracy of issue detection and reporting (10%) |
|  |  | Multi-source integration (5%) |
| Technical Implementation | 25% | Effective use of Autogen / LangChain for multi-agent coordination (10%) |
|  |  | Robust backend and API performance (10%) |
|  |  | Database connectivity and security (5%) |
| User Experience | 20% | Intuitive query interface via natural language (10%) |
|  |  | Clear and useful HTML reporting (5%) |
|  |  | Overall user satisfaction (5%) |
| Deployment | 10% | Successful containerization and deployment (5%) |
|  |  | Application performance and accessibility (5%) |
| Documentation | 10% | Clear and complete project documentation (5%) |
|  |  | Setup instructions and user guides (5%) |
| Creativity and Innovation | 5% | Novelty of multi-agent approach (3%) |
|  |  | Practical problem-solving and adaptability (2%) |

# Potential LLM Models

- OpenAI GPT-5-Mini: For reliable SQL generation and natural language understanding.

- OpenAI GPT-5-Mini: For summarization and reporting tasks.

- Hugging Face Transformers: For lightweight, on-premise data profiling tasks.

References

- Snowflake Trial: Link

- Snowflake Upload CSV: Link

- Uber Data: Link